# REFLEXIO
Milestone Document

Devansh Gupta, Mengxiang Jiang, Arthur Lanclos, Alan Liang, Brendan Viscomi

## Milestone 1

Title: Game Wiki

Short Description: Set up a collaborative environment for documenting the features or our games, how they shall be implemented and who shall be in charge of implementing them. The wiki will also be used to document the changes we make to design issues.

Due Date: 9/24

Deliverables: Wiki site containing pages for key areas of development.

Production Dates: 9/22 – 9/24  get site up and running and all users able to edit pages

Acceptance Test: Is the wiki structure set up and well-organized?  Can all team members access the wiki and edit/create pages?  Would a third-party user be able to understand all elements of the game?

Risk Assessment: Low risk – wikis are easy to create, the only challenge is adequately detailing everything.

Contributors: Everyone – add and edit content on the wiki

## Milestone 2

Title: Milestone Document

Short Description: A document detailing all the milestones that we hope to achieve during the semester. This shall help us have a schedule and keep track of our progress.

Due Date: 9/24

Deliverables: Details of each milestone should be informative and the deliverables should be reasonable and divided among all group members.

Production Dates: 9/22 – 9/24

Acceptance Test: The document created has reasonable goals and these goals will lead to a complete game by the end of the semester

Risk Assessment: Low risk – although it’s not easy deciding which milestones are reasonable and how to divide up the different tasks

Contributors: Everyone contributes to content, Brendan compiles and formats final document

## Milestone 3

Title: Document Revision

Short Description: Revising the previous documents we’ve created (concept document and game specification). We have added quite a few features and rethought our model of reflection, especially since the non-digital prototype in class.

Due Date: 10/1

Deliverables: Update the concept document and the gameplay specification to include the all-new design models that we’ve created.

Production Dates: 9/25 – 10/1

Acceptance Test: Documents are well-formatted and accurately reflect our current vision of the game

Risk Assessment: Low risk – the documents are already have a significant of content created, so updating and improving sections should not take too much time

Contributors: Everyone

## Milestone 4

Title: Gameplay Prototype

Short Description: A playable prototype of our game.  Essentially a movement simulator designed to test the key gameplay elements of the game.  Player will be able to move around as well as reflect the objects in the game world across a fixed axis

Due Date: 10/3

Deliverables: Prototype of the game containing the following features:

- Player movement

- Player jumping (low priority)

- Reflection (fixed, single axis)

- Level importing (XML-based levels)

- Basic character model (no animation required)

- Block creation

- Reflection sound + other minor sound effects

Production Dates: Discussion of features: 9/22-9/23, Coding begins: 9/23, Usable prototype: 9/30, Finished prototype: 10/3

Acceptance Test: Prototype works without major bugs or crashes.  Movement should be fluid and reflection works correctly (reflectable objects are successfully reflected)

Risk Assessment: Medium risk – creating the individual features should be relatively straightforward, but combining everything into a cohesive unit is more difficult.  Some tweaking will also be required to get the mechanics working together in an acceptable way.

Contributors: Meng, Arthur, Devansh – coding, Alan – art, Brendan – music

## Milestone 5

Title: Architectural Specification

Short Description: Document detailing basic architecture of our game code (identifies some main classes and methods).  The document should be comprehensive but not too long.  Game engine should be adequately detailed and its main methods detailed.

Due Date: 10/15

Deliverables: Document containing our major classes and detailing the ways that they’re connected and they interact.  Includes details of methods and member fields

Production Dates: 10/3 – 10/15

Acceptance Test: Completed document will give the reader a good idea of the structure of our code.  Document will also allow us to notice any problems with the class structure that we have created.

Risk Assessment: Low risk – we are aiming to finish this early so that we can work on the technical prototype without interruption

Contributors: Everyone

## Milestone 6

Title: Technical Prototype

Short Description: Playable prototype of our game that includes more technical details and improvements.  Player will be able to move and jump around the level and reflect the world across multiple axes of reflection.

Due Date: 10/17

Deliverables: Playable prototype with the following features:

- Levels imported from XML data

- Smooth movement and jumping around the level

- Multiple axes of reflection

- Proper physics simulation (mainly gravity)

- Basic enemy behavior and movement

- Simple character animation

- Simple music integration

Production Dates: 10/3 – 10/17

Acceptance Test: Game movement will be fluid and free of bugs, multiple axes of reflection will work correctly and will not break physics.

Risk Assessment: High – getting the multiple axes of reflection to work will be quite difficult.  That, combined with the other features, will be tricky to put together

Contributors: Meng, Arthur, and Devansh will do the coding, Alan and Brendan will be working on art and music, as well as taking care of other documentation assignments

## Milestone 7

Title: Progress Status Update

Short Description: A document evaluating our progress in the development of our game. How much have we completed with respect to how much we hoped to complete as outlined in this document. Also, given the state we are in a revised schedule of milestones.

Due Date: 10/29

Deliverables: Honest feedback and analysis of how well we are meeting our deadlines, and what needs to happen in the weeks to come

Production Dates: 10/17 – 10/29

Acceptance Test: Does the document provide a fair assessment of our current state of development, and is not exaggerated or embellished?

Risk Assessment: Low risk – the document will be simple to create, but in order for the

Contributors: Everyone participates in the analysis, but Alan and Brendan take care of the actual production of the document (Meng, Arthur and Devansh will be busy working on the Alpha release)

## Milestone 8

Title: Alpha release (code complete)

Short Description: A complete playable level (or more) of our game, containing all features that we would like to include in our final production release.  We must also have a complete level editor as well as integration of the level editor with the final game (so we can play levels that we create)

Due Date: 10/31

Deliverables:

- Feature-complete game

  - Full physics + movement

  - Complete reflection mechanic (multiple axes)

  - Enemy AI pathfinding

  - Most artwork and music is complete

- Class presentation (powerpoint)

- Level editor

Production Dates: 10/17 – 10/31

Acceptance Test: We need a completely functional and playable game for this milestone.  The game should run with no problems, even if the levels are imported using our own level editor (and anyone should be able to use the level editor, with no coding experience required)

Risk Assessment: High risk – Allowing the reflection mechanic to work for multiple axes of reflection will be difficult.  In general, there is a LOT of things that need to be done by this stage.

Contributors: Meng, Arthur, and Devansh will be finishing up game engine code as well as working on the level editor.  Alan will be the primary level designer at this stage, and Brendan will take care of the class presentation and will assist Alan with level design.

## Milestone 9

Title: Game Manual

Short Description: A textual document describing the various features of our game and how to use them and how they affect the game play and/or story.

Due Date: 11/12

Deliverables: A document outlining the primary features of the game:

- Controls + How to play

- Story

- Explanation of menu items

- Item + enemy descriptions

- Screenshot + UI element explanations

- Credits

Production Dates: 10/31 – 11/12

Acceptance Test: Manual should be well-formatted and should give someone not on the development team a very clear idea of what the game is about and how to start playing

Risk Assessment: Low risk – we already know the content of the manual (we’ve been building the game for months at this point), the only tricky part is compiling everything into a visually appealing manual

Contributors: Everyone will contribute content ideas, Alan and Brendan will create the actual manual.  Meng, Arthur, and Devansh will be debugging the beta release while the manual is under construction

## Milestone 10

Title: Beta release (feature complete)

Short Description: By now our game should be nearly fully developed with the underlying 
code base complete all features implemented. All content should be developed and included. Some bugs may still be present at this stage but the game should otherwise be complete

Due Date: 11/14

Deliverables:

- Bug-free reflection mechanic with multiple axes of reflection

- Compete physics engine

- Full animation suite

- Full sound suite

- Complete, balanced AI

- UI elements correctly placed on screens and menus

- Multiple levels

Production Dates: 10/31 – 11/14

Acceptance Test: If multiple users can play through the levels we have created without encountering any bugs (while also having fun), this milestone will be a success.

Risk Assessment: High risk – staying on schedule and on task will be difficult.  Bugs of any size could appear at any time and throw development off track

Contributors: Meng, Arthur, and Devansh will be working on the game engine and all coding, Alan will be finishing up the art, and Brendan will be finishing up the music and sound effects

## Milestone 11

Title: Final Portfolio

Short Description: Submission of our final versions of all the documents we have created over the semester, with the addition of our game wiki and manual

Due Date: 11/27

Deliverables:

- Concept document

- Gameplay specification

- Architectural specification

- Game wiki

- Manual (optional)

- Game website (optional)

Production Dates: 11/14 – 11/27

Acceptance Test: All members of the group are content with the state of the documents.  Professor White gives us a good grade.

Risk Assessment: Low risk – these documents have already been submitted, so this milestone should only consist of revisions

Contributors: Everyone will contribute to revisions, Alan and Brendan will take care of editing documents.  All team members will work on debugging and level creation during this time for the final release.

## Milestone 12

Title: Final release

Short Description: Game is finalized, no bugs persist. The game should be enjoyable and 
all game elements are present in the game

Due Date: 11/28

Deliverables: The final version of our game.  Reflexio at its finest.

Production Dates: 11/14 – 11/28

Acceptance Test: Lots of play-testing, by members of the team as well as other gamers, friends, etc.  The game should be tested by anyone and everyone we can get our hands on.

Risk Assessment: Medium risk – the code and features should be complete at this point, but play-testing will show us where tweaks need to be made and that could require some last minute changes.

Contributors: Everyone + anonymous people will be play-testing the game non-stop

## Milestone 13

Title: GDIAC Showcase

Short Description: Prepare visual presentation for the showcase

Due Date: 12/10

Deliverables:

- Final, final, final release of Reflexio

- Visual presentation

- Additional levels

Production Dates: 11/28 – 12/10

Acceptance Test: The audience reaction is positive

Risk Assessment: Low risk – the game should be completed by this point, so no major projects will need to be completed.  Only the presentation needs to be made.

Contributors: Everyone