# REFLEXIO
Two Week Report 4

Devansh Gupta, Mengxiang Jiang, Arthur Lanclos, Alan Liang, Brendan Viscomi

# Past Two Weeks

## Overview

For Beta release, we focused on finishing up the primary features of our game and completing the level editor to allow all team members to generate content for the final version of Reflexio.    The ‘large’ features that we finished up this time around are blocks and switches.  We also implemented smaller details that greatly impact the overall game: different art to distinguish between reflectable and non-reflectable items (NAR-items = “Not A Reflectable Item”) and markers indicating possible axes of reflection.  Several art assets were added and finalized, and additional sound effects were found, although these have not been added into the game yet.

## Meetings

We had a lot of meetings over the past two weeks, totaling approximately 10-12 hours (4 meetings of about 2 hours, and a big 4-hour meeting).  During these meetings we went over tasks and made group design decisions (how the block will behave, how to distinguish between reflectable and NAR-items, etc).

## Alan

Alan worked on a bunch of new art assets that were added to the game prior to Beta.  The specific items that he created this release are listed below:

- Main character walk animation – 3 hours

- Main character idle animation – 2 hours

- Main character jump animation – 2 hours

- Storyboard lab – 2 hours

- Beta Presentation + Art assets for presentation – 4 hours

- Game Manual – 1 hour

- Level Design – 4 hours

Alan also played a big part in the level design direction for the Beta release.  As part of the level design lab, we needed to scope out a few levels, so he and Brendan worked on that for some time outside of class.

## Arthur

Arthur primarily worked with Mengxiang completing the level editor for Reflexio.  Unfortunately, this took longer than expected, but everything was completed on time and we were able to create our levels for Beta using the level editor.  The many bugs that Arthur fixed in the level editor were crucial to its success.

- Level editor feature addition – 6 hours

- Level editor debugging – 10 hours

## Brendan

As with last cycle, Brendan spent a good deal of time searching for sound assets to use in the game.  He found more possible background music, as well as updated sound effect for certain in-game events, including collecting the zipper, and reflecting the world.  He also worked on the documentation due these past weeks, and spent time working on level design with Alan.

- Sound gathering – 5 hours

- Beta presentation – 2 hours

- 2-week report – 2 hours

- Game Manual – 3 hours

- Level design and creation – 5 hours

## Devansh

Devansh worked on the core game engine over the last two weeks by adding and debugging many of the game elements.  This includes blocks, switches, non-reflectable walls, keys, doors, and spikes.

- Implemented new game elements

  - Spikes – 3 hours

  - Switches – 2 hours

  - Blocks – 6 hours

  - Doors – 1 hours

  - Zippers – 3 hours

- Added player animations – 3 hours

These additional features that Devansh added and debugged are a key part of our game’s release cycle.  These features all need to be working correctly by the final release, so it’s good to iron out the issues as soon as possible.  Blocks in particular were very buggy during this cycle, so those required a lot of Devansh’s time.

## Mengxiang

As mentioned above, Mengxiang primarily worked with Arthur completing the level editor for Reflexio.  Unfortunately, this took longer than expected, but everything was completed on time and we were able to create our levels for Beta using the level editor.  The many improvements that Mengxiang made in the level editor were very important in its usability by the rest of the team.

- Level editor UI simplification – 4 hours

- Level editor object implementation – 3 hours

- Level editor performance optimization – 3 hours

- Level editor debugging – 4 hours

## Analysis

We were very successful in meeting our milestones that we set up in the previous two week report.  The level editor is complete and our additional gameplay elements (blocks + switches) have been successfully implemented (although a number of bugs still remain).  We also have multiple tutorial-esque levels to demonstrate during our Beta presentation.

Reflexio is not as polished as we had hoped two weeks ago, but this is not a huge setback.  As this is only a beta release, it is not unexpected to have a number of bugs that need to be fixed.  That will be the primary task of our coders in the next two weeks, now that all game features have been implemented.

# Next Two Weeks

## Overview

The next two weeks will very-much focus on the elimination of bugs from every aspect of the game.  Currently, there are many bugs in key gameplay elements (namely, block behavior and switch activation) that simply must be fixed before the final release.  We also need to make big-picture decisions about the overall level progression of our game.  This entails deciding how we want to introduce various gameplay aspects to the player, and then designing and creating levels that do so in a fun way.

## Milestones

### Final Document Portfolio

The final document portfolio is the first milestone that we must meet during the next two weeks.  For this milestone, we must revise all of our documents to meet the current state of development.

Test for acceptance: Is everyone happy with all of our team documents and do they accurately reflect the state of Reflexio?

Risk Assessment: This project is medium risk – the document revisions will not be overly complex, but they might become a time-sink if they require large revisions.

### Final Release

The last, and biggest, milestone we must meet this semester is the final release.  This involves removing a significant number of bugs from our current release and adding additional content.  All gameplay elements that will be present in final release are already in our beta release, so we will only be fine-tuning and debugging these features.

Test for Acceptance: Is our final release playable?  Are players interested in playing multiple levels in a single sitting, or do they become bored quickly?

Risk Assessment: This milestone is high risk.  Final release is a huge milestone, and we still have a long way to go.  Currently our art assets aren’t final, we’re missing music assets, and major gameplay features have critical bugs.  All of these issues must be addressed in the next two weeks, but at the end, we’ll have an awesome, playable game.

## Responsibilities

### Alan

Alan will need to wrap up his work on the art assets for Reflexio.  The major items left on his plate are: menu screen, falling animation, and a new door asset (to make the open/closed distinction more clear).  These will probably take approximately 2 hours each for a total of 6 hours.

Alan and Brendan will be the primary level creators for the final release as well, so we can expect them to spend a solid 6-8 hours each on level design for the final game.

### Arthur

All of our coders will be tasked with fixing bugs in the final game.  First, however, Arthur and Mengxiang must fix a couple lingering bugs in the level editor that should be fixed to allow seamless level creation and integration by the rest of the team.  There isn’t enough development time to be debugging issues related to an individual level, so this is a high priority.  Say this debugging takes Arthur 5 hours.

After the level editor is completed, Arthur will join up with the other coders and work on general debugging and feature completion.  Assume this general debugging will take approximately 6-10 hours.

### Brendan

Brendan will be responsible for finalizing all the sound assets in the game.  This includes background music and sound effects for every notable event in the game.  A good portion of the sounds have already been found, so say this takes approximately 3 hours.

As mentioned above, Alan and Brendan will be working on level design for the final release for an additional 6-8 hours.  Brendan will also be working on the final document portfolio, and let’s assume this takes 3 hours.

### Devansh

Devansh will be a general code guru for the next two weeks, working on any and all bugs that crop up through playtesting.  He has the widest knowledge of the code base, so it will be up to him to fix any strange bugs that we find.  This is going to be a lot of work, so we can assume he’ll spend 10-15 hours debugging.

### Mengxiang

As mentioned above, Mengxiang and Arthur will first be tasked with 100% completion of the level editor.  This needs to be done as soon as possible so bugs in serialization do not appear to be bugs in the game engine.  Assume these fixes will take approximately 5 hours.

After the level editor is completed, Mengxiang will join up with the other coders and work on general debugging and feature completion.  Assume this general debugging will take approximately 6-10 hours.

### Everyone

We will hold several meetings over the next two weeks, totaling approximately 6-8 hours.  In these meetings we will discuss level design ideas and work on the document portfolio.  We will need to make big-picture decisions about level direction and pacing, so group meetings are the perfect place to discuss these issues.